Project: Nutritional Values Calculator

Customer Report: Week 5

October 02, 2016

Overview of the week:

For this week the group has not met all the goals that we set last week. They seem to be slacking and some of the group members don’t seem motivated. All they had to show for this week was an updated to their database. Now the conversion system calculates the right amount in the right unit. Instead of calculating the values for 100 grams of ingredients, it now calculates for the right amount of ingredient that is entered. Besides that, they really have nothing else to show for this week, and it is somewhat disappointing. It seems like they have to pick up the pace in order to create everything else in the app.

Goals for next week:

For next week's goals we gave them three different task to complete. First of all we discussed updating the database where the nutritional values are calculated. Right now they are using the unit system and the calculation is right; however, they need to add another function to the database where it will calculate the value for each serving size instead of the whole thing. The next thing we would like to see is a drop down menu for the different measuring units. This function would be beneficial because the user can misspell or make mistakes when putting in the units, so it’s easier to have a drop down menu to choose from. Lastly and most importantly, their main priority right now is to have a graphical interface to show us. So far everything is being run on shell, and they have not start creating the design for the actual app. There’s really nothing for us to see besides a shell script so we would like them to work on creating something more appealing; something that can be shown to demonstrate their progress. These will be their goals for next week, it kinda seems a bit much but we feel as they are falling behind and need to catch up. We would be happy as long as we see some progress towards each of these.