Project: Nutritional Values Calculator

Customer Report: Week 14

December 4, 2016

Overview for the week:

In terms of this week’s goals, this group did not really complete them because of some unexpected changes that occurred with the interface. There was a new update for Visual studios and now list supports need dictionaries to create a tab option. Since this is new, the group is not sure how to implement that. Instead of having a tab option, they have decided to have two different option for the user to pick from: either see the nutritional values or see the ingredient list for that recipe. They are still working on converting Python codes into C-sharp. The group has been doing some error handling for incorrect inquiries and bug fixing as well. Lastly, they are working on the nutrition label, but they have encountered some difficulties. The set up for the label seems good, but is just out of format at this point. They did add some new values to the label and they are currently trying to correct the format.

Goals for next week:

The goals for next week are mostly the same, with just a few new things. First, they have to fix the formatting for the nutrition label so everything is in order and resembles an actual label. Second, they have to run a few test to do more error handling and get the data transferred to the interface. Lastly, they have to create the different options on the user interface. The user needs to be able to view either the nutritional value, or the ingredient in that recipe. These goals are not much different from the previous weeks' goals, but because of the sudden changes that occurred with Visual Studio, we are just going to stick with these.