Project: Nutritional Values Calculator

Customer Report: Week 8

October 23, 2016

Overview of the week:

The group did not complete the goals we set for them this week. The only thing that we can count for progress is the interface. They did update the interface, and it now has a drop down menu for the measurement units after a ingredient have been entered. The interface is still not connected with their main database, so they were not able to show us the calculation. This was the only thing they had to show for the week. One member work on the interface while the others continues to update their database for getting the correct mathematical formulas and calculations. One other thing they mentioned which was not in the goals, is that they have implemented a daily value nutrition unit. This unit will basically tell the user what they have to intake on a daily basis. After talking with all the group members, it seems that these goals are worked on a 2 week basis. They are not able to complete the task in just a week, and we came to an agreement that the goals we set for them should be completed in 2 weeks.

Goals for next week:

Since they did not complete the goals we set for this week, they will still be working on mostly the same goals. So, they still have to create a database to save recipies. This will implemented in a separate database, so the user can has a record on their previous intakes. One of the group member is still working on trying to get an actual nutrition label to print when showing the user all the values. The programmers of the group is still trying to complete all the conversion for the units. So it would show the calculation for serving sizes when the user enters the amount of ingredients using different units. Lastly, the next update for the interface would be auto completion when entering name of ingredients, this way it can have fixed values. This will help prevent misspellings when entering names of ingredients and that way less errors will occur. These will be the goals for next week, and hoping they are completed by friday.