CampuSales

Week 11 Summary

**Past Week’s Overview:**

This past week we:

1. Translated all english text to french on french branch.
2. Learned how to merge our french and development branches as the week progressed.
3. Redesigned our selling page (no longer a separate page but now a pop up on each page).
4. Added correct categories to listing page as well as backend work to link each category with the database.
5. Started a page for password reset.
6. Created style sheet in our own style sheets folder from w3 style sheet to prevent our site from looking bad when w3schools server is not working properly.
7. Added referential integrity to database.

**Next Week’s Goals:**

1. Now that the front end of selling an item is complete, we need to start the process of allowing a user to post an item for sale.
2. Link items on the listing page to their specific item pages.
3. Continue working on password reset page.
4. Link info on profile page to the database.