CampuSales

Week 5 Summary

**This Week’s Overview:**

This past week we:

1. Finished most all photoshop design pages.
2. Created login, sign-up pages in HTML, CSS and JS
3. Improved live home page.
4. Finished database setup.
5. Started a script for project database.

**Next Week’s Goals:**

We are almost right on track with our goals for september, there are just a few things we need to catch up on as we continue to look at our goals for October.

1. Finish category labels for items.
2. Finish up page designs for profile page, item selling page, and settings page.
3. Make sure all page templates are done.
4. Start to experiment with storing pictures in the database.
5. Start process of creating an account for a user and storing it in the database.
6. Store sample data in the database.