CampuSales

Week 8 Summary

**Past Week’s Overview:**

This past week we:

1. Worked on backend user account login/creation setup.
2. Worked on saving pictures in the database.
3. Updated HTML to stay on same page if login fails instead of redirecting to another page.
4. Started studying the CAS API for implementation.
5. Started/continued the selling/Setting pages.
6. Made minor changes on existing pages to improve its appearance (Font, layout, styles).
7. Added small design features to each of the pre-existing pages.
8. Completed the signup page so that users can create account.

**Next Week’s Goals:**

1. Finish the storing of pictures in the database.
2. Complete the study and implementation of the CAS API.
3. Complete the design of the selling and setting pages.
4. Continue to make style adjustments to pages.
5. Start implementing a search engine for items.